Dragons’ Reign

Test Plan

10/4/2013

Symbiotic Games

|  |
| --- |
| **Table of Contents** |
|  |
| [**1. Introduction**](http://members.tripod.com/~bazman/testplan/chapter1.html)............................................................................................................... |
| 1.1. Overview of Dragons’ Reign .................................................................................. |
| 1.2. Purpose of this Document ........................................................................................ |
| 1.3. Objectives of System Test ...................................................................................... |
|  |
| **2. Process and Entrance/Exit Criteria** .................................................................................................. |
| 2.1. Testing Process ..................................................................................................... |
| 2.2. System Test Entrance/Exit Criteria  .......................................................................... |
| 2.2.1. Entrance Criteria ............................................................................................. |
| 2.2.2. Exit Criteria ..................................................................................................... |
|  |
| **3. Test Areas**  ............................................................................................. |
| 3.1. GUI Testing  ......................................................................................... |
| 3.2. Player Movement  ..................................................................................  3.3. Battle System Testing  ..................................................................................  3.4. Zones Testing |
|  |
| [**4. System Test Cases**](http://members.tripod.com/~bazman/testplan/chapter4.html) ................................................................................................ |
|  |
| [**5. Resources**](http://members.tripod.com/~bazman/testplan/chapter5.html) ................................................................................................................... |
| 5.1. Human ................................................................................................................... |
| 5.2. Hardware .............................................................................................................. |
| 5.2.1. Hardware components required ........................................................................ |
| 5.3. Software ................................................................................................................ |
| 5.3.1. Test Environment Software .................................................................................... |
|  |
| [**6. Roles and Responsibilities**](http://members.tripod.com/~bazman/testplan/chapter6.html) ......................................................................................... |
| 6.1. Management Team ................................................................................................ |
| 6.2. Testing Team ......................................................................................................... |
|  |
| [**7. Reviewing & Status Reporting**](http://members.tripod.com/~bazman/testplan/chapter8.html) .................................................................................. |
| 7.1. Status Reporting .................................................................................................... |
| 7.2. Formal Review Process  .......................................................................................... |
| 7.2.1. Review Points .................................................................................................. |
|  |
| [**8. Signoff**](http://members.tripod.com/~bazman/testplan/chapter10.html) ........................................................................................................................ |
|  |
| [**9. Classification of Bugs**](http://members.tripod.com/~bazman/testplan/chapter11.html) ................................................................................................................ |
|  |

[**1. Introduction**](http://members.tripod.com/~bazman/testplan/chapter1.html)

* 1. Overview of Dragons’ Reign

The purpose of our project is to develop a standalone, functioning prototype for a top-down 2D fantasy RPG on the Android platform.

* 1. Purpose of this Document

The purpose of the test plan is to ensure that all bugs in the game are discovered, and that solutions for each bug are made.

* 1. Objectives of System Test

The system test will ensure that:

* Major errors in the game are discovered and resolved
* Dragons’ Reign is of high quality

1. [**Process**](http://members.tripod.com/~bazman/testplan/chapter2.html) **and Entrance/Exit Criteria**
   1. Testing Process
2. Create a System Test Plan, Schedule, and assign resources.
3. Identify Test Cases, Entrance and Exit Criteria, Expected Results.
4. Set up procedures such as Error Management systems and Status reporting.
5. Build test environment.
6. Execute System Test
7. Signoff when all pre-defined exit criteria have been fulfilled.
   1. System Test Entrance/Exit Criteria

2.2.1. Entrance Criteria

The Entrance Criteria set by the Test Controller, should be fulfilled before testing can be started. In the event that any criterion has not been fulfilled, system testing may start if Test Controller agrees that the risk is manageable.

* System Test plans must be signed off by Test Controller
* Human resources must be assigned and in place
* All test hardware must be free for system testing

**Resumption Criteria**

In the event that system testing is suspended, resumption criteria will be set and testing will not re-start until the software reaches the criteria.

2.2.2. Exit Criteria

The Exit Criteria must be achieved before system testing can be completed.

* All High Priority errors from System Test must be fixed and tested
* If any low or medium-priority errors are outstanding, the implementation risk must be signed off as acceptable by the Team Lead

1. **Test Areas**

There will be four main areas of testing for Dragons’ Reign:

* GUI Testing
* Player Movement
* Battle System Testing
* Zones Testing
  1. GUI Testing

Any buttons such as the world map, directional pad and command buttons will be tested.

* 1. Player Movement

Player movements across zones and speed of movement will be tested.

* 1. Battle System Testing

Battles between the player and enemy A.I. will be tested.

* 1. Zones Testing

Collisions in each playable zone and transitions from/to each zone will be tested.

1. [**System Test Cases**](http://members.tripod.com/~bazman/testplan/chapter4.html)

|  |  |
| --- | --- |
| **Name** |  |
| **Requirement** |  |
| **Preconditions** |  |
| **Steps** |  |
| **Expected Results** |  |

1. [**Resources**](http://members.tripod.com/~bazman/testplan/chapter5.html)
   1. Human

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Resource Type** | **Resource Title** | **Quantity** | **Who** | **Status** |
| Management Team | Team Lead | 1 | Jordon Kopp | Assigned |
| Testing Team | Test Controller | 1 | Vince Smeraldo | Assigned |
| Testing Team | Testers | 4 | Mark Muniz | Assigned |
|  |  |  | Josh Kopp | Assigned |
|  |  |  | Derek Finch | Assigned |
|  |  |  | Matt Kalafut | Assigned |

* 1. Hardware

5.2.1. Hardware components required

An Android phone running Android 2.2 Froyo or greater is required to test the software.

* 1. Software

5.3.1. Test Environment Software

*System Test will be run on the following Software Versions:*

* Android OS
  + Android 2.2 Froyo or greater

1. **Roles and Responsibilities** 
   1. Management Team

Team Lead – Jordon Kopp

* Ensure testing is delivered to schedule and quality
* Ensure Exit Criteria are achieved prior to System Test Signoff
* Regularly review Testing progress with Test Controller
* Raise and manage issues/risks relating to project
* Review and signoff Test approach, plans and schedule
  1. Testing Team

Test Controller – Vince Smeraldo

* Ensure testing is delivered to schedule and quality
* Produce High Level and Detailed Test Conditions
* Produce Expected Results
* Report progress at regular status reporting meetings
* Co-ordinate review and signoff of Test Conditions
* Manage individual test cycles and resolve tester problems
* Ensure test systems problems are reported immediately and followed up
* Ensure Entrance criteria are achieved prior to System Test start
* Ensure Exit criteria are achieved prior to System Test signoff

Testers – Mark Muniz, Josh Kopp, Derek Finch, Matt Kalafut

* Identify Test Data
* Execute Test Conditions and Markoff results
* Raise Software Error Reports
* Administer Error Measurement System

1. **Reviewing & Status Reporting**
   1. Status Reporting
   2. Formal Review Process

7.2.1. Review Points

1. **Signoff**

This document must be formally approved before System Test can commence. The following people will be required to sign off:

|  |  |  |
| --- | --- | --- |
| **Group Signatures:** | **Title** | **Name** |
|  | Team Lead | Jordon Kopp |
|  | Testing Team | Vince Smeraldo |
|  |  | Derek Finch |
|  |  | Josh Kopp |
|  |  | Matt Kalafut |
|  |  | Mark Muniz |

1. **Classification of Bugs**

1.  An "A" bug is a either a showstopper or of such importance as to radically affect the functionality of the system:

* Example of showstoppers
  + Game constantly crashes and application closes
* Example of severally affected functionality
  + Battle system attacks do not apply correct damage or effect
  + Level does not load properly

2.  Bugs would be classified as "B" where:

* A less important element of functionality is affected
  + Example: player movement is faster moving in one direction than another

3. "C" type bugs are mainly cosmetic bugs:

* Example of cosmetic bugs
  + User Interface is not appearing on screen properly
  + Screen tearing on level when moving